Board meeting

Date: 		12/13/06

Start time:	8:00

Attendees: Mark O’Connor, Ray Young, Rich Siegmund, John Ryder, Randall Stephens, Ken Mills, and Pat O’Rourke

The results of the December 3 Membership meeting and absentee ballots were verified for the 2/3 membership approval for the construction of a stone wall along Anderson Mill Road.

- Desired goal not to exceed Assessment of $1400 per household

- Additional Assessment of $20 per ft  ( Cap of 115ft ) for homeowners along Anderson Mill Road

- Homeowners given the option of advance payment in full of the special assessment or payments over time through the finance option.

Vote: Passed 7 to 0

To do items identified:

- Create a notice for the membership documenting the approval of the vote

- Contact Chidi to start formal legal contract for building wall on county property

- Pursue Engineering services for the wall project

- Pursue loan pre-approval

- Contact Insurance provider regarding wall coverage

No future meeting date was set.